ITM SKILLS UNIVERSITY
School of Future Tech
Department of Computer Science & Engineering

STATEMENT OF WORK (SOW)

Device Risk Analysis | Case Study No. 86

Student Name: Atharva Gahine
Degree Program: B.Tech Computer Science & Engineering
Semester: V | Batch: 2024–2028
Academic Course: Machine Learning (Case Study No. 86)
Submission Date: October 2026

1. Project Overview & Background

This Statement of Work (SOW) outlines the formal agreement, project deliverables, operational timeline, and execution methodology for the 'Device Risk Analysis' machine learning system. Executed within the Department of Computer Science & Engineering at ITM SKILLS UNIVERSITY, this project develops a robust AI-based cybersecurity triage engine capable of ingesting endpoint telemetry and predicting security risk levels.

2. Project Deliverables

| Deliverable ID | Deliverable Item | Format / Target Location | Acceptance Standard |
| --- | --- | --- | --- |
| DEL-01 | Raw & Processed Datasets | data/raw/ & data/processed/ | 3,000 clean records, zero nulls, reproducible generation. |
| DEL-02 | Complete Jupyter Notebook | notebooks/Device_Risk_Analysis.ipynb | 22 sequential sections, fully executed with live figures. |
| DEL-03 | Serialized Model Pipeline | models/best_model.pkl & metadata.pkl | Scikit-learn pipeline, weighted test F1 >= 0.88. |
| DEL-04 | Evaluation Metrics & Importance | outputs/model_results.csv | Comparative metrics across 6 algorithms + feature weights. |
| DEL-05 | Interactive Web Application | app/app.py | Streamlit UI with 6 navigation views, instant predictions. |
| DEL-06 | Academic Documentation Suite | docs/ (7 DOCX & 7 PDF files) | Full academic compliance covering BRD, SRS, SOW, WBS, etc. |

3. Work Packages & Activity Breakdown

The project is structured into six technical work packages (WPs):

WP-1: Data Acquisition & Preprocessing - Synthesize benchmark telemetry, perform EDA, and engineer domain risk metrics.

WP-2: Machine Learning Modeling - Develop and benchmark 6 supervised classification pipelines under stratified conditions.

WP-3: Hyperparameter Optimization - Conduct 5-fold cross-validation grid search to isolate the champion model.

WP-4: Production Packaging - Serialize pipelines, scaler transformers, and metadata into standalone pickle artifacts.

WP-5: Streamlit Web Development - Construct modern light UI with live form prediction and analytics visualizations.

WP-6: Academic Documentation - Author comprehensive engineering specifications, test matrices, and viva presentation guides.

4. Milestone Schedule & Project Timeline

| Milestone | Activity Description | Scheduled Duration | Status |
| --- | --- | --- | --- |
| M1 | Problem Formulation & Dataset Collection | Week 1 | COMPLETED |
| M2 | Data Cleaning, Preprocessing & EDA | Week 2 | COMPLETED |
| M3 | Model Benchmarking & Hyperparameter Tuning | Week 3 | COMPLETED |
| M4 | Streamlit Web Application Development | Week 4 | COMPLETED |
| M5 | System Verification, Testing & QA | Week 5 | COMPLETED |
| M6 | Academic Documentation & Report Sign-Off | Week 6 | COMPLETED |

5. Project Risks & Mitigation Protocols

| Risk Identified | Impact | Mitigation Strategy |
| --- | --- | --- |
| Class Imbalance in Target | Medium | Stratified train-test splitting and 5-fold stratified cross-validation. |
| Data Leakage across Splits | High | Encapsulate transformers within scikit-learn Pipeline objects. |
| Unseen Categorical Inputs | Medium | Configure OneHotEncoder with handle_unknown='ignore' parameter. |
| Missing Model Files at App Launch | High | Defensive resource caching with user-friendly Streamlit diagnostics. |

6. Acceptance Criteria

1. Overall test accuracy of the final champion model exceeds 85.0% (Actual: 89.00%).

2. End-to-end Jupyter Notebook executes cleanly from beginning to end with zero uncaught exceptions.

3. Streamlit application launches locally and serves live predictions in < 150 ms.

4. All academic documents meet ITM SKILLS UNIVERSITY B.Tech CSE Semester V case study criteria.