ITM SKILLS UNIVERSITY
School of Future Tech
Department of Computer Science & Engineering

WORK BREAKDOWN STRUCTURE (WBS)

Device Risk Analysis | Case Study No. 86

Student Name: Atharva Gahine
Degree Program: B.Tech Computer Science & Engineering
Semester: V | Batch: 2024–2028
Academic Course: Machine Learning (Case Study No. 86)
Submission Date: October 2026

1. Executive Introduction & WBS Overview

This Work Breakdown Structure (WBS) decomposes the Device Risk Analysis project into hierarchical work packages and manageable technical activities. Following project management best practices, work elements are organized across 11 primary operational phases, ensuring complete traceability from problem statement formulation to final presentation.

2. Hierarchical WBS Task Breakdown

| WBS Code | Work Package Name | Scope & Deliverable Description | Duration | Dependencies |
| --- | --- | --- | --- | --- |
| 1.0 | Project Planning & Problem Formulation | Define Case Study 86 scope, objectives, and academic deliverables. | 2 Days | None |
| 2.0 | Dataset Collection & Synthesis | Generate 3,012 device telemetry records based on NIST & CIS standards. | 3 Days | 1.0 |
| 3.0 | Data Quality Auditing & Cleaning | Detect duplicates, casing anomalies, and impute missing values with median/mode. | 2 Days | 2.0 |
| 4.0 | Exploratory Data Analysis (EDA) | Conduct univariate, bivariate, and multivariate correlation visualizations. | 3 Days | 3.0 |
| 5.0 | Preprocessing & Feature Engineering | Engineer Compliance Score, Attack Surface Index; construct ColumnTransformer. | 3 Days | 4.0 |
| 6.0 | Machine Learning Model Development | Train 6 classifiers: Logistic Regression, Decision Tree, KNN, SVM, RF, GB. | 4 Days | 5.0 |
| 7.0 | Model Evaluation & Hyperparameter Tuning | Perform 5-fold Stratified GridSearchCV, generate confusion matrices and ROC curves. | 3 Days | 6.0 |
| 8.0 | Streamlit Application Development | Build 6-page interactive light modern dashboard with real-time prediction. | 4 Days | 7.0 |
| 9.0 | System Verification & QA Testing | Execute comprehensive test matrix covering data, models, UI, and edge cases. | 2 Days | 8.0 |
| 10.0 | Academic Documentation & Reporting | Author BRD, SRS, SOW, WBS, Test Cases, Project Report, and Presentation Script. | 5 Days | 9.0 |
| 11.0 | Final Submission & Viva Preparation | Prepare slide decks, examiner Q&A answers, and project archive. | 2 Days | 10.0 |

3. Work Package Dictionary (Selected Detailed Profiles)

WP-5.0: Preprocessing & Feature Engineering Pipeline

Responsible: Atharva Gahine | Outputs: Scaler, Preprocessor pipeline, data/processed/device_risk_processed.csv.

Description: Standardize numerical attributes using StandardScaler; encode categorical attributes with OneHotEncoder(handle_unknown='ignore'); synthesize domain risk metrics to enhance predictive signal.

WP-7.0: Model Evaluation & Hyperparameter Tuning

Responsible: Atharva Gahine | Outputs: outputs/model_results.csv, outputs/feature_importance.csv, models/best_model.pkl.

Description: Systematic grid search across regularization and boosting parameters using 5-fold stratified cross-validation; extract normalized feature importance weights.